PILOT OPERATIONS RUNBOOK

Personalization Pilot Activation

Production activation, validation, and rollback for the greenfield pilot

| Document status | Environment | Prepared | Scope |
| --- | --- | --- | --- |
| Ready for use | Production pilot | July 13, 2026 | Phases 0–2 |

Decision: Activate the existing three-definition personalization pilot for disposable pilot accounts. No database migration or backfill is part of this runbook. The database owner applies schema changes and runs only the consolidated pilot seed.

# Outcome

At completion, approved pilot accounts can opt in, answer optional profile questions, and see the same reviewed recommendations on Dashboard, Maintenance, and Property Health. Supported Maintenance actions create at most one task per recommendation.

# Activation sequence at a glance

- Deploy the latest main branch using the normal production release workflow.

- Confirm the personalization schema is present; then run seedPersonalizationPilot.sql in pgAdmin.

- Prepare an MFA-verified reviewer ADMIN and a separate active author ADMIN.

- Review and activate three definition bundles and the approved profile questions.

- Confirm the global kill switch and all selected definitions are resumed.

- Set TOOL_ROLLOUT_PERSONALIZATION_PILOT=100 and restart or redeploy the backend.

- Run the disposable-account smoke test and record the go/no-go decision.

Stop condition: Do not expose the pilot if any safety-sensitive rule lacks two distinct ADMIN identities, if the kill switch cannot be operated, or if task conversion creates duplicates.

# 1. Scope and operating model

This is an intentionally small pilot. Engineering implementation is complete through Phase 2; activation is an operational release decision. The pilot uses deterministic rules, explicit opt-in, one rollout flag, a database-backed global kill switch, and per-definition pause controls.

## Included in this pilot

| Definition code | Safety class | Eligibility signal | Placements |
| --- | --- | --- | --- |
| hvac_filter_replacement_check_proof | ROUTINE | HVAC asset serviced 90+ days ago | Dashboard, Maintenance, Health |
| smoke_co_detector_battery_check | SAFETY_SENSITIVE | Detectors confirmed; check 365+ days ago | Dashboard, Maintenance, Health |
| dryer_vent_cleaning_reminder | SAFETY_SENSITIVE | Dryer serviced 365+ days ago | Dashboard, Maintenance, Health |

## Excluded

- Database migration scripts, data backfills, or migration-rehearsal testing.

- Real-user rollout, automated experiments, nightly sweeps, or behavioral learning.

- Catalog authoring or rule editing in the UI; the UI approves existing seeded versions only.

- Additional recommendation definitions or additional module placements.

## Roles and separation of duties

| Role | Responsibility |
| --- | --- |
| Release operator | Deploy main, set the rollout variable, restart the backend, and monitor the smoke test. |
| Database owner (user) | Confirm schema availability and run the consolidated seed in pgAdmin. No migration scripts are created by engineering. |
| Catalog author ADMIN | Review the rule intent and copy; provide an active ADMIN user ID for activation. |
| Catalog reviewer ADMIN | Log in with completed MFA, independently review the bundle, and perform activation. Must differ from the author for safety-sensitive rules. |
| Pilot tester | Use a disposable homeowner/property, execute the test script, and reset personalization last. |

# 2. Pre-activation checklist

The release operator owns the final go/no-go call. Record evidence in the right column or link to the release ticket.

| Result | Acceptance criterion | Evidence / owner |
| --- | --- | --- |
| PASS / FAIL | Latest main is deployed to the target environment. | Commit / deployment: __________________ |
| PASS / FAIL | Personalization tables from schema.prisma exist in the production database. | Database owner: __________________ |
| PASS / FAIL | Two active ADMIN users are available; reviewer can complete MFA login. | Author ID: __________________ Reviewer ID: __________________ |
| PASS / FAIL | Disposable homeowner account owns a disposable property. | User/property: __________________ |
| PASS / FAIL | Global kill-switch API is reachable by the reviewer ADMIN. | Checked at: __________________ |
| PASS / FAIL | Rollback operator is present and can redeploy with rollout 0. | Operator: __________________ |

## Find eligible ADMIN identities

The author must be an active ADMIN. The reviewer is the currently signed-in ADMIN performing activation and must have completed MFA. For safety-sensitive bundles, the IDs must be different.

SELECT id, email, "firstName", "lastName", role, status, "mfaEnabled"
FROM users
WHERE role = 'ADMIN' AND status = 'ACTIVE'
ORDER BY email;

Important: The author ID field expects the user UUID, not an email address. The author does not technically need to be the logged-in reviewer, but the author must exist as ACTIVE ADMIN.

# 3. Database seed in pgAdmin

Run one consolidated data seed only after the personalization tables exist. This seed does not create or alter schema objects, does not create households, and does not activate the pilot.

## Procedure

- Open pgAdmin and connect to the intended production database. Confirm the database name before executing anything.

- Open apps/backend/prisma/seedPersonalizationPilot.sql from the deployed repository or reviewed release artifact.

- Execute the complete file. It runs inside BEGIN/COMMIT and finishes with three verification queries.

- Confirm the result grids show three definitions with rule v1, five profile questions, and three en-US content v1 records.

- Save the execution timestamp and result screenshot with the release evidence.

apps/backend/prisma/seedPersonalizationPilot.sql

Safe rerun behavior: The seed is idempotent. It upserts by stable code and version and preserves existing definition, rule, content, and question statuses. Do not run the older individual seed files as part of this activation.

## Expected catalog inventory

| Record type | Expected count | Expected initial state |
| --- | --- | --- |
| Definitions | 3 | DRAFT unless previously activated |
| Rules | 3 (version 1) | DRAFT unless previously activated |
| Content | 3 (en-US, version 1) | DRAFT unless previously activated |
| Profile questions | 5 (version 1) | DRAFT unless previously activated |

# 4. Catalog review and activation

Perform activation from the internal admin page. The page is protected by authenticated ADMIN role and MFA. It activates existing versions transactionally, retires older active versions, and records audit events.

/dashboard/admin/personalization

## Review before clicking Activate

- Confirm the card code matches the intended definition and shows rule v1 and en-US content v1.

- Read the title and summary for accuracy, clarity, and safe wording.

- Confirm the eligibility signal and threshold in Section 1 match the intended rule.

- Confirm the author ADMIN reviewed the exact rule and copy being activated.

- For smoke/CO and dryer vent, verify the author ID is not the reviewer’s signed-in user ID.

## Activate each definition bundle

- Enter the active author ADMIN UUID in the card’s Author admin user ID field.

- Click Review and activate and confirm the browser prompt.

- Wait for the success toast and refreshed card state.

- Confirm definition, rule, and content display ACTIVE and that the card is not PAUSED.

- Repeat for all approved definitions. Use a distinct author and reviewer for both safety-sensitive definitions.

## Activate approved profile questions

In Progressive profile questions, review the prompt, explanation, privacy note, and destination. Click Activate for each approved v1 question. The UI only serves ACTIVE questions in the PILOT placement.

| Question code | Stored purpose |
| --- | --- |
| household_composition_safety | Broad children/seniors safety bands; no names, ages, or birthdates |
| household_pets | Dog/cat presence only; no names or medical data |
| goal_aging_in_place | Optional long-term home goal |
| preference_budget_posture | Preference for lower-cost options; no income or credit data |
| lifestyle_travel_frequency | Broad away-from-home preference; no destinations or dates |

# 5. Exposure controls and backend restart

## Confirm controls are open

The catalog page includes per-definition Pause/Resume. The system-wide kill switch currently has an API control rather than a dedicated page control. Check it using an authenticated ADMIN+MFA session through the approved API client or Swagger interface.

| Purpose | Method | Required state before smoke test |
| --- | --- | --- |
| Global emergency stop | GET /api/admin/personalization/kill-switch | paused = false |
| Per-definition control | Admin page Pause/Resume button | No selected definition shows PAUSED |
| Pilot exposure | Backend environment variable | Pilot flag = 100 |

## Enable exposure

TOOL_ROLLOUT_PERSONALIZATION_PILOT=100

Restart or redeploy the backend after changing the environment variable. Feature flags are loaded when the backend process starts. A value of 100 ensures every disposable pilot account is included; the default is 0.

## Control verification

| Result | Check |
| --- | --- |
| PASS / FAIL | Backend restarted after the rollout variable changed. |
| PASS / FAIL | Global kill-switch response reports paused=false. |
| PASS / FAIL | Three selected definition cards are ACTIVE and not PAUSED. |
| PASS / FAIL | Five approved questions are ACTIVE, or intentionally excluded questions are documented. |

# 6. Disposable-account smoke test

Use only a disposable pilot account and property. The owner role is required to opt in and reset the sensitive profile. Create known maintenance evidence through normal application workflows whenever possible. Run Reset personalization only after every placement, conversion, feedback, and deduplication check is complete.

## Prepare one known matching signal

| Definition | Minimum test evidence |
| --- | --- |
| HVAC filter | HVAC-type Home Asset with lastServiced at least 90 days ago |
| Smoke/CO battery | Property hasSmokeDetectors=true and SMOKE_DETECTOR Home Asset lastServiced at least 365 days ago |
| Dryer vent | DRYER-type Home Asset with lastServiced at least 365 days ago |

Unknown is safe: A missing asset or missing service date produces UNKNOWN, not an eligible recommendation. If no rule matches, the UI correctly shows that nothing needs attention.

## End-to-end checks

| Result | Action | Expected result |
| --- | --- | --- |
| PASS / FAIL | Open /dashboard/personalization?propertyId=<property-id>. | Pilot page loads for the selected property. |
| PASS / FAIL | Click Join the pilot as the property owner. | Opt-in succeeds and optional question appears. |
| PASS / FAIL | Answer one question, then refresh. | Answer persists; next eligible question advances. |
| PASS / FAIL | Click Refresh after known matching evidence exists. | One or more reviewed recommendations appear. |
| PASS / FAIL | Open Dashboard, Maintenance, and Property Health. | The same recommendation title/summary appears consistently. |
| PASS / FAIL | Convert a supported recommendation in Maintenance. | A maintenance task is created and ACCEPTED feedback is recorded. |
| PASS / FAIL | Repeat conversion for the same recommendation. | Existing task is returned; no duplicate task is created. |
| PASS / FAIL | Click Not relevant on a disposable recommendation. | Feedback succeeds and suppression behavior is visible on refresh. |
| PASS / FAIL | Use a VIEWER account if available. | Recommendations are read-only; conversion is not enabled. |

# 7. Go / no-go decision

Go only when every critical item passes. A documented intentional exclusion is acceptable for an optional profile question, but not for safety review, rollback, or task deduplication.

| Critical | Release gate | Result |
| --- | --- | --- |
| Yes | Seed inventory is correct; no migration or backfill was run. | PASS / FAIL |
| Yes | Reviewer MFA works and author/reviewer separation is proven. | PASS / FAIL |
| Yes | Definition, rule, and en-US content are ACTIVE for each selected bundle. | PASS / FAIL |
| Yes | Global kill switch and per-definition pause controls were tested or verified. | PASS / FAIL |
| Yes | Rollout is 100 and backend restarted. | PASS / FAIL |
| Yes | Opt-in, questions, recommendations, and three placements work. | PASS / FAIL |
| Yes | Maintenance conversion is idempotent. | PASS / FAIL |
| Yes | Reset completes for the disposable account. | PASS / FAIL |

## Sign-off

| Decision | Name | Date/time | Notes / release reference |
| --- | --- | --- | --- |
| GO / NO-GO | __________________ | __________________ | ______________________________ |
| DB confirmed | __________________ | __________________ | ______________________________ |
| Safety review | __________________ | __________________ | ______________________________ |

## Initial monitoring

- Watch API 4xx/5xx responses for personalization routes after activation.

- Confirm no recommendation is returned for a non-opted-in property.

- Review audit events for activation, question activation, pause/resume, and kill-switch operations.

- Investigate unexpected recommendation volume before expanding the pilot.

# 8. Rollback and incident response

Choose the narrowest control that stops the issue. These controls do not delete property or profile data.

| Incident | Immediate action | Recovery |
| --- | --- | --- |
| One definition has bad copy or eligibility | Pause that definition from the admin page and record the reason. | Correct and re-review the version, then Resume. |
| Systemic personalization issue | POST /api/admin/personalization/kill-switch/pause with a reason. | Investigate; POST the matching /resume endpoint after approval. |
| Exposure/cohort issue | Set TOOL_ROLLOUT_PERSONALIZATION_PILOT=0 and restart/redeploy backend. | Restore to 100 only after a successful smoke test. |
| Disposable profile cleanup | Use Reset personalization on the pilot page. | Opt in again only if another test cycle is needed. |

## Global kill-switch endpoints

GET  /api/admin/personalization/kill-switch
POST /api/admin/personalization/kill-switch/pause   { "reason": "<incident reason>" }
POST /api/admin/personalization/kill-switch/resume  {}

## Per-definition endpoints

POST /api/admin/personalization/definitions/:code/pause   { "reason": "<reason>" }
POST /api/admin/personalization/definitions/:code/resume  {}

Authorization: All admin control endpoints require authenticated ADMIN role and completed MFA. Every lifecycle action writes a personalization audit event.

## Incident record

| Field | Value |
| --- | --- |
| Started / detected | _______________________________________________ |
| Affected definition(s) | _______________________________________________ |
| Control used | Definition pause / global kill switch / rollout 0 |
| Operator and reason | _______________________________________________ |
| Resolved / approved by | _______________________________________________ |

# 9. Troubleshooting reference

| Symptom | Likely cause | Action |
| --- | --- | --- |
| Admin page returns 403 or MFA_REQUIRED | Reviewer lacks ADMIN role or did not complete MFA challenge. | Sign in with the intended ADMIN and complete MFA. |
| AUTHOR_NOT_FOUND | Entered email, wrong UUID, inactive user, or non-ADMIN user. | Use the active ADMIN UUID from the precheck query. |
| TWO_PERSON_REVIEW_REQUIRED | Safety-sensitive rule author equals reviewer. | Use a different active author ADMIN. |
| Pilot page says unavailable | Rollout is 0, account is outside a partial cohort, or backend was not restarted. | Use rollout 100 for pilot and restart backend. |
| No optional question appears | Questions remain DRAFT, no PILOT placement, or household exhausted current eligibility. | Verify approved question status in admin page; check prior answers/snoozes. |
| No recommendations appear | No opt-in, rule/content not ACTIVE, definition paused, kill switch paused, or signal is UNKNOWN/FALSE. | Check each gate and create known test evidence. |
| Recommendation appears in one place only | Stale frontend cache or module request error. | Refresh; inspect the module endpoint response for dashboard, maintenance, and health. |
| Conversion creates a second task | Idempotency/action-key regression. | NO-GO; pause the definition and investigate before continuing. |

## Useful verification queries

SELECT d.code, d.status AS definition_status, d."pausedAt",
       r.version AS rule_version, r.status AS rule_status, r."authoredBy", r."reviewedBy",
       c.locale, c.version AS content_version, c.status AS content_status
FROM personalization_recommendation_definitions d
JOIN personalization_recommendation_rules r ON r."definitionId" = d.id
JOIN personalization_recommendation_content_versions c ON c."definitionId" = d.id
WHERE d.code IN (
  'hvac_filter_replacement_check_proof',
  'smoke_co_detector_battery_check',
  'dryer_vent_cleaning_reminder'
)
ORDER BY d.code, r.version, c.locale, c.version;

SELECT code, version, status, "placementContexts"
FROM personalization_profile_questions
WHERE code IN (
  'household_composition_safety', 'household_pets', 'goal_aging_in_place',
  'preference_budget_posture', 'lifestyle_travel_frequency'
)
ORDER BY code, version;